Requirements Database DRAFT Roadmap of Features and Capabilities

| Item | Description | GA Date |
| --- | --- | --- |
| 1 | data flow ref pseudo code parsing routines for alternative comm-paths and multi-actor from or to actors | 10Sep`10 |
| 2 | view and select which comm-path is to be used for each selected payload requirement set (parent) [will require some data input & db table work] | 24Sep`10 |
| 3 | flexible set of queries for that includes: which comm-path (one per parent), which use cases (all or a subset), which payloads (by type, all or a subset), what networks (all or a subset or a specific one), what actors (all or a subset) release 2 | 24Sep`10 |
| 4 | identify the requirements and payloads that traverse or reside within a specific domain's network [will require some data input & db table work] | 08Oct`10 |
| 5 | export (csv), and reporting capabilities of query results | 08Oct`10 |
| 6 | user and project profiles | 29Oct`10 |
| 7 | parsing the base requirements for specific deployment typology: deployment scope/scale (quantity and types), specifying requirement variable or ranged values, and/or allowing user to modify other base requirement quantified metrics | 29Oct`10 |
| 8 | aggregation of the query and parsed deployment requirements e.g. daily, hourly, per interface, per network | 10Dec`10 |
| 9 | flexible set of queries for that includes: which comm-path (one per parent), which use cases (all or a subset), which payloads (by type, all or a subset), what networks (all or a subset or a specific one), what actors (all or a subset) release 3 | 10Dec`10 |
| 10 | migrate to a different dbms and UI environment e.g. SourceForge with advanced features and capabilities | `2011 |
| 11 | tools to format extracted data for into into 3rd party network analysis tools | `2011 |
| 12 |  |  |
| 13 |  |  |