EPRI Project 071103

CIM Testing Procedure Development

Minutes of the CIM Test Procedures Teleconference

Held on 14 January 2011 (15:00-16:00 EST)

# Meeting Summary

Second weekly meeting of Project 071101 CIM Testing Procedure Development. Not all stakeholders were present. Representatives from EPRI, Quality Logic, SISCO, and EnerNex attended.

# Agenda

- Progress since last meeting (meeting held on January 7, 2011)

- Issues arising during the previous week

- Verify progress against stakeholder expectations

- General issues discussion

- Expected work output during next week

- Action items for individuals

# Participants

The following people participated in the Teleconference:

| Name | Company |
| --- | --- |
| John Simmins | EPRI |
| Mark Ortiz - Absent | Consumers Energy |
| Zahra Makoui - Absent | PG&E |
| Frant Wilhoit – Absent | AEP |
| Bruce Muschlitz | EnerNex |
| Kay Stefferud | EnerNex |
| Margaret Goodrich | SISCO |
| Clint Powell – Absent | SCE |
| Greg Robinson - Absent | Xtensible Solutions |
| James Mater | Quality Logic |
| Steve Kang – represented by James Mater | Quality Logic |

# Progress since last meeting

- Version 4 of the EPRI CIM abstract test case distributed and placed in the artifacts site http://osgug.ucaiug.org/conformity/Shared%20Documents/CIM_TestingArtifacts

- Split material out of abstract test case into concrete test procedure.

- Standards walk-through with Mark Ortiz, also described WSDL creation process from 61869-1-2

# Issues arising during the previous week

- Margaret notes that current 61968-1-1 and -1-2 will be combined into a single document 61968-1-1.

# Verify progress against stakeholder expectations

- No issues were raised.

# General Issues Discussion

- We discussed the functionality of the test harness which Quality Logic has proposed. Quality Logic has submitted a proposal to EPRI for the test harness.  Whether or not a stub system is needed was discussed. Perhaps the system functionality of missing components could be programmed.  Bruce described a test script system he developed for IEC 61850.

- James Mater did a walk-through of the Quality Logic CIM simulation tool proposal. Members asked whether tools would have built-in intelligence. The plan is to present a proof of concept to EPRI.

- Kay walked through the PowerPoint test case creation process and next steps for the coming week. File is posted at http://osgug.ucaiug.org/conformity/Shared%20Documents/CIM_TestingArtifacts/Presentations/20110114%20CIM%20Meeting.pptx .

- Margaret discussed an end-to-end test system that is planned for AEP.  Margaret discussed the possibility of sending an NMS manual to James. NMS has an OPC interface and a DDE interface.

- Location of relevant on-line documents was discussed and Bruce emailed links to the November 11 2010 version of IEC 61968-1-2 (Only visible to IEC members.) http://iectc57.ucaiug.org/WG14/Part1/Subpart%202%20XML%20NDR/61968-1-2%20Profile%20Draft%202010-11-22.doc

# Expected work output during next week

- Start work on concrete test procedures.

- Continue work on plan for web-based testing.

  - One part of the plan is to use the facilities of Consumers then clone that vmWare system at EPRI in Knoxville.

  - John has procured a server, VmWare, and operating systems for installation next week.

  - John also needs to have the EPRI team isolate the test network.

- See Actions Item below.

# Action items for individuals from previous week

| Name | Action |
| --- | --- |
| John Simmins | Talk Elster, Telvent, InterGraph, MillSoft. Work with internal resources to separate lab network. completely from the EPRI operational network. |
| Mark Ortiz | Have Shawn Hu send ADR/ADE info links (completed) . Set up EPRI server at Consumers for cloning to EPRI. |
| Bruce Muschlitz | Set up Tuesday meeting, post minutes. (completed) Post minutes. Send out new invite for 3PM EST (completed) |
| Kay Stefferud | Kay to update Abstract Use Case with features from the Ft. Lauderdale abstract use case. (completed) |
| Clint Powell | Find SCE representative for this group. (completed) |

# Action items for individuals from this meeting

| Name | Action |
| --- | --- |
| Mark Ortiz | Provide written procedures on access to Consumer’s DMZ network and server |
| Bruce Muschlitz | ADR/ADE link to group, part of these notes. Add Rlowe@AEP.com, crodine@epri.com, jeff.gooding@sce.com to meeting minutes. |
| Kay Stefferud | Contract Mark Ortiz to request written procedures to access the Consumers server. |
| Margaret Goodrich | Review sample abstract test case. |