EPRI Project 071103

CIM Testing Procedure Development

Minutes of the CIM Test Procedures Teleconference

Held on 08 February 2011 (2:00-3:00 EST)

# Meeting Summary

Weekly meeting of the EPRI CIM Testing Procedure Development. Representatives from EPRI, CISCO, Gridata, Metlabs, HP, eXtensible, Infineon, Intertek, Holism Energy, IEEE, DT Energy, ICFI, Schneider Electric and EnerNex attended.

# Agenda

- Progress since last meeting (meeting held on February 2, 2011)

- Issues arising during the previous week

- Verify progress against stakeholder expectations

- General issues discussion

- Expected work output during next week

- Action items for individuals

# Participants

The following people participated in the Teleconference:

| Name | Company |
| --- | --- |
| John Simmins | EPRI |
| Phil Beecher | IEEE |
| Ted Osinski | Metlabs |
| Kostas Tolios | DT Energy |
| Bruce Muschlitz | EnerNex |
| Kay Stefferud | EnerNex |
| Doug Frazee | ICFI |
| John Nunneley | Gridata |
| J. Combs | CISCO |
| Brad Singletary | EnerNex |
| Ovace Mamnoon | HP |
| Bruce Bartell | eXensible |
| Shrinath Eswarahally | Infineon |
| Nikhil Kumar | Intertek |
| Mark Russell | Holism Energy |
| Phil Davis | Schneider Electric |

# Progress since last meeting

- In person test participation meetings with Oracle, Siemens, GE Energy, Elster, Milsoft, ESRI, and AutoDesk

- Other vendor calls being scheduled

- Documenting Virtual Lab procedures to connect systems at lab sites (e.g. MDMS at Site A & CIS at Site B)

- Updated virtual lab diagrams

  - Send site guide materials to Frank Wilhout at AEP

  - Entering point of contact (POC) information into spreadsheet

  - Created numbering scheme for Part-9 tests

- Coordinating test documentation with Enterprise Architect experts

- Writing additional test cases and procedures

- Briefing can be found at: http://osgug.ucaiug.org/conformity/Shared%20Documents/CIM_TestingArtifacts/Presentations/2011-02-08%20CIM%20Test%20Development%20Project%20Meeting.ppt

# Issues arising during the previous week

# Need to schedule multiple venders to dry run procedures. Kay and John took an action item, #19, to schedule a meeting to coordinate scheduling of the dry runs.

# Bruce mentioned that Kay Clinard and the OpenSG are addressing the need to make the CIM IOP tests more open—currently their meetings and tests are closed to anyone except test participants and observers. The stated purpose of the closed testing process is to protect the image of venders who might fail to pass the tests.

# In contrast to the CIM IOP tests, it is the stated objective of the EPRI CIM tests to be open. Meetings, test cases, test procedures, test execution, and test results are publically available to everyone.

# Verify progress against stakeholder expectations

# No real change from last week.

# Everything according to new schedule

# Expected Work Output During the Next Week

# Site Support Guides

# Consumers

# EPRI

# AEP

# Vender

# Schedule dry run of procedures

# Additional test cases and test procedures

# Action Items for Individuals

| AI # | Assignee | Action | Status |
| --- | --- | --- | --- |
| 1 | John Simmins | Talk to Elster, Telvent, InterGraph, MillSoft. | Complete |
| 2 | John Simmins | Work with internal resources to separate lab network completely from the EPRI operational network. | In process |
| 3 | Mark Ortiz | Have Shawn Hu send ADR/ADE info links. | Complete |
| 4 | Mark Ortiz | Set up EPRI server at EPRI. | In process |
| 5 | Kay Stefferud | Update Abstract Use Case with features from the Ft. Lauderdale abstract use case | Complete |
| 6 | Clint Powell | Find SCE representative for this group | Complete |
| 7 | Mark Ortiz | Provide written procedures on access to Consumer’s DMZ network and server | In process |
| 8 | Bruce Muschlitz | ADR/ADE link to group, part of these notes. | Complete |
| 9 | Bruce Muschlitz | Add Rrlowe@AEP.com, crodine@epri.com, jeff.gooding@sce.com to meeting minutes. | Complete |
| 10 | Kay Stefferud | Contract Mark Ortiz to request written procedures to access the Consumers server. | In process |
| 11 | Margaret Goodrich | Review sample abstract test case. | In process |
| 12 | Mark Ortiz | Send Kay excel spreadsheet with test set-up information. | In process |
| 13 | Bruce Muschlitz | Provide reference to X291 companion specs to be added to abstract test cases. | Complete |
| 14 | Kay Stefferud | Request CIM IOP IPR restrictions from IOP team. List, monitor and address set of network issues arising from connecting external vender servers to the Consumers and EPRI servers. Add SOW task references to schedule presented next week. | Complete |
| 15 | Mark Ortiz | Send Kay excel spreadsheet with test Point of Contact (POV) information. | Complete |
| 16 | Kay Stefferud | Update concrete test procedures to include these four changes: 1. Add test data sets 2. Recording of data during test 3.Show both IEC functions and utility systems in sequence diagrams. 4. Change log title to Test Procedure | Complete |
| 17 | Brad Singletary | Send Site Guide to Frank at AEP. | Complete |
| 18 | Kay Stefferud | Vet set of Part-9 interoperability requirements with Consumers and SCE. | In process |
| 19 | Kay Stefferud/ John Simmins | Schedule PMO meeting with John Simmins, Robert Sarfi, Kay Stefferud and Bruce Muschlitz | New |

# General Issues Discussion

- Brad Singletary walked through the Site Guide and explained the material to be documented for each test site.  Site guide will specify the information needed to setup virtual LANs between each test location.

- Kay walked through version 1 of the abstract test procedure.  The following comments were received and agreed upon.

  - 1)  Mark Ortiz requested that the test data set material be added.

  - 2) The recording of messages during formal test needs to be added to the test.

# Expected work output during next week

- Complete Site Support Guides

  - Consumers

  - EPRI

  - Initial vender

- Identify additional participants and schedule dry run of procedures

# Action items for individuals new and from previous weeks

| AI # | Assignee | Action | Status |
| --- | --- | --- | --- |
| 1 | John Simmins | Talk to Elster, Telvent, InterGraph, MillSoft. | In process |
| 2 | John Simmins | Work with internal resources to separate lab network completely from the EPRI operational network. | In process |
| 3 | Mark Ortiz | Have Shawn Hu send ADR/ADE info links. | Complete |
| 4 | Mark Ortiz | Set up EPRI server at EPRI. | In process |
| 5 | Kay Stefferud | Update Abstract Use Case with features from the Ft. Lauderdale abstract use case | Complete |
| 6 | Clint Powell | Find SCE representative for this group | Complete |
| 7 | Mark Ortiz | Provide written procedures on access to Consumer’s DMZ network and server | In process |
| 8 | Bruce Muschlitz | ADR/ADE link to group, part of these notes. | Complete |
| 9 | Bruce Muschlitz | Add Rrlowe@AEP.com, crodine@epri.com, jeff.gooding@sce.com to meeting minutes. | Complete |
| 10 | Kay Stefferud | Contract Mark Ortiz to request written procedures to access the Consumers server. | In process |
| 11 | Margaret Goodrich | Review sample abstract test case. | In process |
| 12 | Mark Ortiz | Send Kay excel spreadsheet with test set-up information. | In process |
| 13 | Bruce Muschlitz | Provide reference to X291 companion specs to be added to abstract test cases. | Complete |
| 14 | Kay Stefferud | Request CIM IOP IPR restrictions from IOP team. List, monitor and address set of network issues arising from connecting external vender servers to the Consumers and EPRI servers. Add SOW task references to schedule presented next week. | Complete |
| 15 | Mark Ortiz | Send Kay excel spreadsheet with test Point of Contact (POV) information. | In process |
| 16 | Kay Stefferud | Update concrete test procedures to include these four changes: 1. Add test data sets 2. Recording of data during test 3.Show both IEC functions and utility systems in sequence diagrams. 4. Change log title to Test Procedure | In process |
| 17 | Brad Singletary | Send Site Guide to Frank at AEP. | New |
| 18 | Kay Stefferud | Vet set of Part-9 interoperability requirements with Consumers and SCE. | New |