EPRI Project 071103

CIM Testing Procedure Development

Minutes of the CIM Test Procedures Teleconference

Held on 15 February 2022 (2:00-2:50 EST)

# Meeting Summary

Weekly meeting of the EPRI CIM Testing Procedure Development. Representatives from EPRI, SCE, CISCO, SISCO, CIM-PLE, IBM, HP, eXtensible, and EnerNex attended.

# Agenda

- Progress since last meeting (meeting held on February 15, 2011)

- Issues arising during the previous week

- Verify progress against stakeholder expectations

- General issues discussion

- Expected work output during next week

- Action items for individuals

# Participants

The following people participated in the Teleconference:

| Name | Company |
| --- | --- |
| John Simmins | EPRI |
| Bruce Muschlitz | EnerNex |
| Javier Torres | IBM |
| Kay Stefferud | EnerNex |
| Bill Moncrief | EnerNex |
| Rich Stephenson | SCE |
| Shawn Hu | eXtensible |
| John Combs | Cisco |
| Rudi Schubert | EnerNex |
| Gerald Gray | CIM-PLE |
| Margaret Goodrich | Sisco |
| Sandy Bacik | EnerNex |
| Steve Van Ausdall | eXtensible |
| Greg Robinson | eXtensible |

# Progress since last meeting

- Completed Draft Interoperability Test Procedures

  - 2.01 Scheduled Meter Read Nominal Interoperability

  - 2.02 Scheduled Meter Read System Errors

  - 2.03 On Demand Meter Read Nominal Interoperability

  - 2.04 On Demand Meter Read System Errors

  - 2.05 Meter Outage Nominal Interoperability

  - 2.06 Meter Outage System Errors

  - 2.07 Meter Tampering Detection Nominal Interoperability

  - 2.08 Meter Tampering Detection System Errors

  - 2.09 Meter Disconnect/Reconnect Nominal Interoperability

  - 2.10 Meter Disconnect/Reconnect System Errors

  - http://osgug.ucaiug.org/conformity/Shared%20Documents/CIM_TestingArtifacts/TestProcedureArtifacts

- Briefing can be found at: http://osgug.ucaiug.org/conformity/Shared%20Documents/CIM_TestingArtifacts/Presentations/2011-02-22%20CIM%20Test%20Development%20Project%20Meeting.ppt

# Issues arising during the previous week

- Need to identify best CIM versions to use as baseline

  - Enterprise Architect (EA) Universal Model Language (UML)  models

    - AMI-ENT use case model with requirements

    - CIM model itself

  - XML Schema Definitions (XSDs)

  - Web Service Definitions (WSDLs)

- Up-to-date publically available documentation needed

  - IEC 61968 Part 1 and Part 2 are 2004 versions

  - IEC 61968 Part 9 are 2009 version

  - Mapping of published documents to current versions needed

- Backwards and forwardly-compatible XML/XSDs highly recommended

# Verify progress against stakeholder expectations

# No change from last week.

# Expected Work Output During the Next Week

- Contact venders per plan

# Open Action Items for Individuals

| Assignee | Action | Status |
| --- | --- | --- |
| John Simmins | Work with internal resources to separate lab network completely from the EPRI operational network. | In process |
| Mark Ortiz | Set up EPRI server at EPRI. | In process |
| Mark Ortiz | Provide written procedures on access to Consumer’s DMZ network and server | In process |
| Kay Stefferud | Contract Mark Ortiz to request written procedures to access the Consumers server. | In process |
| Margaret Goodrich | Review sample abstract test case. | In process |
| Mark Ortiz | Send Kay excel spreadsheet with test set-up information. | In process |
| Kay Stefferud | Vet set of Part-9 interoperability requirements with Consumers and SCE. | In process |

# General Issues Discussion

- We discussed the methods and plan to have the EPRI CIM tests incorporated into the WG-14 work.

- We discussed the possible opportunity to collaborate our efforts with Steve Van Ausdall’s work on two other projects, one with ZigBee 2.0 and the other with NAESB. Possible collaboration with the OpenADE group at OpenSG also might be possible. Current plan is to document our processes at OpenSG and to discuss collaboration at the March OpenSG meeting.

- We discussed the pros and cons of using either the published Part-9 specification or the newer 2.0 specification currently in red-line status. A CDV version should be available in a few weeks time. We agreed to consider the options and provide a recommendation at the next weekly meeting.

- We reviewed the list of services used in the 10 EPRI CIM test procedures. It appeared that for test case 2.03, the services should be modified. EnerNex took an action item to review the services used in the test procedures.

# Expected work output during next week

- Complete Site Support Guides

  - Consumers

  - EPRI

  - Initial vender

- Identify additional participants and schedule dry run of procedures

# Action items for individuals new and from previous weeks

| AI # | Assignee | Action | Status |
| --- | --- | --- | --- |
| 1 | John Simmins | Talk to Elster, Telvent, InterGraph, MillSoft. | In process |
| 2 | John Simmins | Work with internal resources to separate lab network completely from the EPRI operational network. | In process |
| 3 | Mark Ortiz | Have Shawn Hu send ADR/ADE info links. | Complete |
| 4 | Mark Ortiz | Set up EPRI server at EPRI. | In process |
| 5 | Kay Stefferud | Update Abstract Use Case with features from the Ft. Lauderdale abstract use case | Complete |
| 6 | Clint Powell | Find SCE representative for this group | Complete |
| 7 | Mark Ortiz | Provide written procedures on access to Consumer’s DMZ network and server | In process |
| 8 | Bruce Muschlitz | ADR/ADE link to group, part of these notes. | Complete |
| 9 | Bruce Muschlitz | Add Rrlowe@AEP.com, crodine@epri.com, jeff.gooding@sce.com to meeting minutes. | Complete |
| 10 | Kay Stefferud | Contract Mark Ortiz to request written procedures to access the Consumers server. | In process |
| 11 | Margaret Goodrich | Review sample abstract test case. | In process |
| 12 | Mark Ortiz | Send Kay excel spreadsheet with test set-up information. | In process |
| 13 | Bruce Muschlitz | Provide reference to X291 companion specs to be added to abstract test cases. | Complete |
| 14 | Kay Stefferud | Request CIM IOP IPR restrictions from IOP team. List, monitor and address set of network issues arising from connecting external vender servers to the Consumers and EPRI servers. Add SOW task references to schedule presented next week. | Complete |
| 15 | Mark Ortiz | Send Kay excel spreadsheet with test Point of Contact (POV) information. | In process |
| 16 | Kay Stefferud | Update concrete test procedures to include these four changes: 1. Add test data sets 2. Recording of data during test 3.Show both IEC functions and utility systems in sequence diagrams. 4. Change log title to Test Procedure | In process |
| 17 | Brad Singletary | Send Site Guide to Frank at AEP. | Complete |
| 18 | Kay Stefferud | Vet set of Part-9 interoperability requirements with Consumers and SCE. | In process |
| 19 | Kay Stefferud | Provide recommendation on which version of the Part 9 to use as a baseline for the EPRI CIM testing. Choices are the published version 1 or the version 2 currently in red line format. | New |
| 20 | Kay Stefferud, Bruce Muschlitz | Review the services used in the test procedures and verify that the services referenced are correct | New |