EPRI Project 071103

CIM Testing Procedure Development

Minutes of the CIM Test Procedures Teleconference

Held on 15 March 2011 (2:00-2:35 EST)

# Meeting Summary

Weekly meeting of the EPRI CIM Testing Procedure Development. Representatives from EPRI, Consumers, AEP, SISCO, CISCO, Guiding Principles, Metlabs and EnerNex attended.

# Agenda

- Progress since last meeting

- Issues, opportunities and risks arising during the previous week

- Verify progress against stakeholder expectations

- General issues discussion

- Action items for individuals

- Expected work output during next week

# Participants

The following people participated in the Teleconference:

| Name | Company |
| --- | --- |
| John Simmins | EPRI |
| Mark Ortiz | Consumers |
| Richard Stephenson | Computer.org |
| Bruce Muschlitz | EnerNex |
| Frank Wilhoit | AEP |
| Kay Stefferud | EnerNex |
| Rudi Schubert | EnerNex |
| Gerald Gray | Guiding Principles |
| Ted Osinski | Metlabs |
| John Combs | Cisco |
| Margaret Goodrich | Sisco |
| Bill Moncrief | EnerNex |

# Progress since last meeting

Mark Ortiz, John Simmins, Bruce Muschlitz and Kay Stefferud briefed progress since the last meeting, which was held March 1, 2011.

- Mark Ortiz presented project briefings at OpenSG

  - Edge/Enterprise Conformity meeting on Tuesday March 8

  - Significant interest from members

  - Feedback from members

  - Erich Gunther presented methodology briefing at OpenSG to OpenADR group

- Created Amazon web services account for test use

  - Preparing briefing for Spring 2011 CIM Users Group

    - SOW task to coordinate with CIM User’s Group Interoperability group

    - Topic “Overcoming obstacles for CIM Implementation” was accepted

    - 10-13 May 2011, Prague, Czech Republic .

John Simmins presenting

- Vender packages

  - Coordinating with legal department on wording of participation statement

  - EnerNex producing prototype package

    - Reference Use Case(s)

    - Interoperability and Conformance tests

    - Explanatory material

    - Use case/test case/requirements/message cross reference

    - Working with NIST to develop TCAP – Test & Certification Action Plan for CIM

  - TCAPs will support the priority test program out of SGTCC

  - CIM will be pilot TCAP

  - John Simmins adding CIM-specific material to TCAP process

- Briefing can be found at: http://osgug.ucaiug.org/conformity/Shared%20Documents/CIM_TestingArtifacts/Presentations/2011-03-15%20CIM%20Test%20Development%20Project%20Meeting.ppt

# Issues arising during the previous week

None to report

# Verify progress against stakeholder expectations

# No change from last week.

# Expected Work Output During the Next Week

- Draft conformance test

- Test packages for venders

# Open Action Items for Individuals

Mark Ortiz has completed the 2nd action item below, and once the login procedures are sent will have completed the 3rd action item as well.

| Assignee | Action | Status |
| --- | --- | --- |
| John Simmins | Work with internal resources to separate lab network completely from the EPRI operational network. | In process |
| Mark Ortiz | Set up EPRI server at EPRI. | In process |
| Mark Ortiz | Provide written procedures on access to Consumer’s DMZ network and server | In process |
| Kay Stefferud | Contract Mark Ortiz to request written procedures to access the Consumers server. | In process |
| Margaret Goodrich | Review sample abstract test case. | In process |
| Mark Ortiz | Send Kay excel spreadsheet with test set-up information. | In process |
| Kay Stefferud | Vet set of Part-9 interoperability requirements with Consumers and SCE. | In process |

# Expected work output during next week

- Complete Site Support Guides

  - Consumers

  - EPRI

  - Initial vender

- Identify additional participants and schedule dry run of procedures

# Action items for individuals new and from previous weeks

| AI # | Assignee | Action | Status |
| --- | --- | --- | --- |
| 1 | John Simmins | Talk to Elster, Telvent, InterGraph, MillSoft. | Complete |
| 2 | Mark Ortiz | Have Shawn Hu send ADR/ADE info links. | Complete |
| 3 | Kay Stefferud | Update Abstract Use Case with features from the Ft. Lauderdale abstract use case | Complete |
| 4 | Clint Powell | Find SCE representative for this group | Complete |
| 5 | Bruce Muschlitz | Add Rrlowe@AEP.com, crodine@epri.com, jeff.gooding@sce.com to meeting minutes. | Complete |
| 6 | Bruce Muschlitz | Provide reference to X291 companion specs to be added to abstract test cases. | Complete |
| 7 | Kay Stefferud | Request CIM IOP IPR restrictions from IOP team. List, monitor and address set of network issues arising from connecting external vender servers to the Consumers and EPRI servers. Add SOW task references to schedule presented next week. | Complete |
| 8 | Mark Ortiz | Send Kay excel spreadsheet with test Point of Contact (POV) information. | Complete |
| 9 | Kay Stefferud | Update concrete test procedures to include these four changes: 1. Add test data sets 2. Recording of data during test 3.Show both IEC functions and utility systems in sequence diagrams. 4. Change log title to Test Procedure | Complete |
| 10 | Brad Singletary | Send Site Guide to Frank at AEP. | Complete |
| 11 | Kay Stefferud/ John Simmins | Schedule PMO meeting with John Simmins, Robert Sarfi, Kay Stefferud and Bruce Muschlitz | Complete |
| 12 | Bruce Muschlitz | ADR/ADE link to group, part of these notes. | Complete |
| 13 | John Simmins | Work with internal resources to separate lab network completely from the EPRI operational network. | In process |
| 14 | Mark Ortiz | Set up EPRI server at EPRI. | Complete |
| 15 | Mark Ortiz | Provide written procedures on access to Consumer’s DMZ network and server | In process |
| 16 | Kay Stefferud | Contract Mark Ortiz to request written procedures to access the Consumers server. | In process |
| 17 | Margaret Goodrich | Review sample abstract test case. | In process |
| 18 | Mark Ortiz | Send Kay excel spreadsheet with test set-up information. | In process |
| 19 | Kay Stefferud | Vet set of Part-9 interoperability requirements with Consumers and SCE. | In process |
| 20 | Kay Stefferud | Provide recommendation on which version of the Part 9 to use as a baseline for the EPRI CIM testing. | Complete |
| 21 | Kay Stefferud, Bruce Muschlitz | Review the services used in the test procedures and verify that the services referenced are correct | Complete |