EPRI Project 071103

CIM Testing Procedure Development

Minutes of the CIM Test Procedures Teleconference

Held on 29 March 2011 (2:00-2:15 EST)

# Meeting Summary

Weekly meeting of the EPRI CIM Testing Procedure Development. Representatives from AEP, SCE and EnerNex attended.

Low turnout at today’s meeting because of conflicts from both the IOP and 61850 testing in Paris, and the SGIP meeting in Nashville. For those who missed the meeting, please click below for the briefing charts.

# Agenda

- Progress since last meeting

- Issues, opportunities and risks arising during the previous week

- Verify progress against stakeholder expectations

- General issues discussion

- Action items for individuals

- Expected work output during next week

# Participants

The following people participated in the Teleconference:

| Name | Company |
| --- | --- |
| Richard Stephenson | SCE |
| Frank Wilhoit | AEP |
| Kay Stefferud | EnerNex |

# Progress since last meeting

- Meeting with Consumers (Mark) and EnerNex (Kay)

  - Consumer server login process

- Continue Sample Messages

  - General Message available

  - Sample of payload needed

- Process to connect multiple test sites needs to be dry run

- Briefing can be found at: http://osgug.ucaiug.org/conformity/Shared%20Documents/CIM_TestingArtifacts/Presentations/2011-03-29%20CIM%20Test%20Development%20Project%20Meeting.ppt

# Issues arising during the previous week

Both Frank Wilhout and Rich Stephenson indicated that using the Cisco VPN to login in to the Consumers server at EPRI would pose a problem for them. Issue is whether there IS organizations will allow a connection to an external server. Currently Frank indicated that logins using a VPN server are allowed to AEP, but that other connections most likely will not be allowed.

# Verify progress against stakeholder expectations

# No change from last week.

# Expected Work Output During the Next Week

- Meeting with Consumers (Mark) and EnerNex (Kay)

  - Consumer server login process

- Continue Sample Messages

  - General Message available

  - Sample of payload needed

- Process to connect multiple test sites needs to be dry run

# Open Action Items for Individuals

| Assignee | Action | Status |
| --- | --- | --- |
| John Simmins | Work with internal resources to separate lab network completely from the EPRI operational network. | In process |
| Mark Ortiz | Provide written procedures on access to Consumer’s DMZ network and server | In process |
| Kay Stefferud | Contract Mark Ortiz to request written procedures to access the Consumers server. | In process |
| Margaret Goodrich | Review sample abstract test case. | In process |
| Mark Ortiz | Send Kay excel spreadsheet with test set-up information. | In process |

# Action items for individuals new and from previous weeks

| AI # | Assignee | Action | Status |
| --- | --- | --- | --- |
| 1 | John Simmins | Talk to Elster, Telvent, InterGraph, MillSoft. | Complete |
| 2 | Mark Ortiz | Have Shawn Hu send ADR/ADE info links. | Complete |
| 3 | Kay Stefferud | Update Abstract Use Case with features from the Ft. Lauderdale abstract use case | Complete |
| 4 | Clint Powell | Find SCE representative for this group | Complete |
| 5 | Bruce Muschlitz | Add Rrlowe@AEP.com, crodine@epri.com, jeff.gooding@sce.com to meeting minutes. | Complete |
| 6 | Bruce Muschlitz | Provide reference to X291 companion specs to be added to abstract test cases. | Complete |
| 7 | Kay Stefferud | Request CIM IOP IPR restrictions from IOP team. List, monitor and address set of network issues arising from connecting external vender servers to the Consumers and EPRI servers. Add SOW task references to schedule presented next week. | Complete |
| 8 | Mark Ortiz | Send Kay excel spreadsheet with test Point of Contact (POV) information. | Complete |
| 9 | Kay Stefferud | Update concrete test procedures to include these four changes: 1. Add test data sets 2. Recording of data during test 3.Show both IEC functions and utility systems in sequence diagrams. 4. Change log title to Test Procedure | Complete |
| 10 | Brad Singletary | Send Site Guide to Frank at AEP. | Complete |
| 11 | Kay Stefferud/ John Simmins | Schedule PMO meeting with John Simmins, Robert Sarfi, Kay Stefferud and Bruce Muschlitz | Complete |
| 12 | Bruce Muschlitz | ADR/ADE link to group, part of these notes. | Complete |
| 13 | John Simmins | Work with internal resources to separate lab network completely from the EPRI operational network. | In process |
| 14 | Mark Ortiz | Set up EPRI server at EPRI. | Complete |
| 15 | Mark Ortiz | Provide written procedures on access to Consumer’s DMZ network and server | In process |
| 16 | Kay Stefferud | Contract Mark Ortiz to request written procedures to access the Consumers server. | In process |
| 17 | Margaret Goodrich | Review sample abstract test case. | In process |
| 18 | Mark Ortiz | Send Kay excel spreadsheet with test set-up information. | In process |
| 19 | Kay Stefferud | Vet set of Part-9 interoperability requirements with Consumers and SCE. | In process |
| 20 | Kay Stefferud | Provide recommendation on which version of the Part 9 to use as a baseline for the EPRI CIM testing. | Complete |
| 21 | Kay Stefferud, Bruce Muschlitz | Review the services used in the test procedures and verify that the services referenced are correct | Complete |