EPRI Project 071103

CIM Testing Procedure Development

Minutes of the CIM Test Procedures Teleconference

Held on 19 April 2011 (2:00-3:20 EST)

# Meeting Summary

Weekly meeting of the EPRI CIM Testing Procedure Development. Representatives from  EPRI, SCE, IBM, Guiding Principle, Xtensible, and EnerNex attended. We discussed the plan to perform the dry runs and it was agreed that the correct terminology is that we are performing an Interoperability Demonstration.

Marilza indicated that supporting the Interoperability Demonstrations as well as the formal IOP test procedures would most likely result in extra effort for the vendor community.  Kay and Bruce indicated that the intent was to assist in the CIM effort and that they would attempt to reduce effort rather than increase effort required to implement CIM-compliant solutions.

# Agenda

- Progress since last meeting

- Issues, opportunities and risks arising during the previous week

- Verify progress against stakeholder expectations

- General issues discussion

- Action items for individuals

- Expected work output during next week

# Participants

The following people participated in the Teleconference:

| Name | Company |
| --- | --- |
| Mark Ortiz | Consumers |
| Rich Stephenson | SCE |
| Marilza Maia | IBM |
| Javier Torres | IBM |
| Kay Stefferud | EnerNex |
| John Simmins | EPRI |
| Bruce Muschlitz | EnerNex |
| Shaun Hu | Xtensible |

# Progress since last meeting

- Sample vender package sent out to meeting participants

  - Comments received and incorporated

  - Additional comments welcome

  - Available on OpenSG site http://osgug.ucaiug.org/conformity/Shared%20Documents/CIM_TestingArtifacts/VenderTestPackage/Test_Overview_for_Outage_Management_Nominal_Test_Vendors%20V1.4.doc

- Sample outage messages

  - Single meter outage

  - 20 meter outage

- Briefing posted at http://osgug.ucaiug.org/conformity/Shared%20Documents/CIM_TestingArtifacts/Presentations/2011-04-19%20CIM%20Test%20Development%20Project%20Meeting.ppt

# Issues arising during the previous week

Marilza indicated that supporting the Interoperability Demonstrations as well as the formal IOP test procedures would most likely result in extra effort for the vendor community.  Kay and Bruce indicated that the intent was to assist in the CIM effort and that they would attempt to reduce effort rather than increase effort required to implement CIM-compliant solutions.

# Verify progress against stakeholder expectations

# No change from last week.

# Expected Work Output During the Next Week

- Dry run test procedure

- Update test procedure as needed

- Start remaining test packages

  - Scheduled Meter Reading

  - On Demand Meter Reading

  - Tampering Detection

  - Disconnect/Reconnect

# Open Action Items for Individuals

# Action items for individuals new and from previous weeks

| AI # | Assignee | Action | Status |
| --- | --- | --- | --- |
| 1 | John Simmins | Talk to Elster, Telvent, InterGraph, MillSoft. | Complete |
| 2 | Mark Ortiz | Have Shawn Hu send ADR/ADE info links. | Complete |
| 3 | Kay Stefferud | Update Abstract Use Case with features from the Ft. Lauderdale abstract use case | Complete |
| 4 | Clint Powell | Find SCE representative for this group | Complete |
| 5 | Bruce Muschlitz | Add Rrlowe@AEP.com, crodine@epri.com, jeff.gooding@sce.com to meeting minutes. | Complete |
| 6 | Bruce Muschlitz | Provide reference to X291 companion specs to be added to abstract test cases. | Complete |
| 7 | Kay Stefferud | Request CIM IOP IPR restrictions from IOP team. List, monitor and address set of network issues arising from connecting external vender servers to the Consumers and EPRI servers. Add SOW task references to schedule presented next week. | Complete |
| 8 | Mark Ortiz | Send Kay excel spreadsheet with test Point of Contact (POV) information. | Complete |
| 9 | Kay Stefferud | Update concrete test procedures to include these four changes: 1. Add test data sets 2. Recording of data during test 3.Show both IEC functions and utility systems in sequence diagrams. 4. Change log title to Test Procedure | Complete |
| 10 | Brad Singletary | Send Site Guide to Frank at AEP. | Complete |
| 11 | Kay Stefferud/ John Simmins | Schedule PMO meeting with John Simmins, Robert Sarfi, Kay Stefferud and Bruce Muschlitz | Complete |
| 12 | Bruce Muschlitz | ADR/ADE link to group, part of these notes. | Complete |
| 13 | John Simmins | Work with internal resources to separate lab network completely from the EPRI operational network. | Complete |
| 14 | Mark Ortiz | Set up EPRI server at EPRI. | Complete |
| 15 | Mark Ortiz | Provide written procedures on access to Consumer’s DMZ network and server | Complete |
| 16 | Kay Stefferud | Contract Mark Ortiz to request written procedures to access the Consumers server. | Complete |
| 17 | Margaret Goodrich | Review sample abstract test case. | In process |
| 18 | Mark Ortiz | Send Kay excel spreadsheet with test set-up information. | Complete |
| 19 | Kay Stefferud | Vet set of Part-9 interoperability requirements with Consumers and SCE. | In process |
| 20 | Kay Stefferud | Provide recommendation on which version of the Part 9 to use as a baseline for the EPRI CIM testing. | Complete |
| 21 | Kay Stefferud, Bruce Muschlitz | Review the services used in the test procedures and verify that the services referenced are correct | Complete |