EPRI Project 071103

CIM Testing Procedure Development

Minutes of the CIM Test Procedures Teleconference

Held on 17 May 2011 (2:00-2:25 EST)

# Meeting Summary

Weekly meeting of the EPRI CIM Testing Procedure Development. Representatives from  EPRI, DT Energy, Xtensible, and EnerNex attended. We discussed the Protocol Implementation Conformance Sample, updates from the WG 14 Prague meeting, the need for the “Golden Data” set and vendors interested in being the first to be certified including Telvent and GE.

It was agreed that we would preceed with the Protocol Implementation Conformance work and also that we would add the On-Demand Meter Read Vendor package to the set.

# Agenda

- Progress since last meeting

- Issues, opportunities and risks arising during the previous week

- Verify progress against stakeholder expectations

- General issues discussion

- Action items for individuals

- Expected work output during next week

# Participants

The following people participated in the Teleconference:

| Name | Company |
| --- | --- |
| Mark Ortiz | Consumers (on vacation) |
| Bruce Muschlitz | EnerNex |
| Kostas Tolios | DT Energy |
| Shawn Hu | Xentsible |
| Greg Robinson | Xentsible |
| Kay Stefferud | EnerNex |
| John Simmins | EPRI |
| Bruce Muschlitz | EnerNex |
| Shaun Hu | Xtensible |

# Progress since last meeting

- Completed Vendor Packages

  - Scheduled Meter Reads

  - Meter Disconnect/Reconnect

  - Meter Tampering

  - Meter Outage Detection

- Protocol Implementation Conformance Statement

See sample below.

- Supported CIM Users Meeting

- July OpenSG Plans

- Briefing posted at http://osgug.ucaiug.org/conformity/Shared%20Documents/CIM_TestingArtifacts/Presentations/2011-05-17%20CIM%20Test%20Development%20Project%20Meeting.ppt

# Issues arising during the previous week

None to report.

# Verify progress against stakeholder expectations

- At request of Mark Ortiz, Consumers Energy, we walked though Test Artifacts Last Week

  - Test Cases

  - Test Procedures

  - Vendor Package

# Expected Work Output During the Next Week

- Continued work on the Protocol Implementation Conformance Statement

- Complete remaining vendor test packages

  - On Demand Meter Reading

# Open Action Items for Individuals

No update to Action Items.