SG Security Conformity Work Plan

Committee Members

Bobby Brown

Chair

Sandy Bacik

Vice-Chair

Table of Contents

Purpose	3

Identified Issues	3

Activity CY0 – Establish the SG Security Conformity Task Force Membership.	4

Activity CY1 – Document high-level conformity requirements for all Smart Grid applications.	4

Activity CY2 – Review existing use cases and create a baseline of security use cases for Smart Grid and then expand the baseline list to encompass all of Smart Grid.	4

Activity CY3 – Ensure that the security conformity group has participation from and in various industry groups such as NIST, FERC, NERC, NEMA, and NAESB.	5

Activity CY4 – Develop test cases and best practices for cyber security testing.	5

Activity CY5 – Based on the information from the NIST SGIP Conformity and the OpenSG SG Conformity group, adapt or modify the tools sets, equipment, and methodologies to be used in AMI.	5

Activity CY6 – Based on the information from the NIST SGIP Conformity and the Open SG SG Conformity groups, adapt or modify the tools sets, equipment, and methodologies to be used in Smart Grid.	6

Activity CY7 – Provide a list of environmental and technical considerations when an entity is developing their own internal cyber security testing processes.	6

Activity CY8 – Develop a basic list of questions for suppliers when outsourcing cyber security testing – technical, procedural, communication, reporting, and status.	6

Planned Collaboration with Others	7

Key Reference Documents	7

# Purpose

This work plan is necessary for the SG Security Conformity group to achieve its objectives and complete its report. The purpose, goals, and objectives of the SG Security Conformity group is documented within our charter document.  It will consider system planning, design, testing and certification of Smart Grid. The approach will be to group conformity by application domains. Examples include Home Area Network (HAN), Advanced Metering Infrastructure (AMI), Distribution Automation (DA), Substation Automation and Wide Area Situational Awareness (WASA). The first Smart Grid application domain to be evaluated is AMI.  Therefore this work plan will focus on issues related with developing conformity requirements in the context of AMI.

## Identified Issues

| Issues to Be Addressed | Recommended Activity |
| --- | --- |
| SG Security Conformity Task Force is new and the group has not been established. | CY0. Establish the SG Security Conformity Group membership. |
| Setup a generic and iterative process for reviewing each application / device to be tested. | CY1. Document high-level conformity requirements for all Smart Grid applications. |
| Baseline set of security use cases for testing has not been identified. | CY2. Review existing use cases and create a baseline of security use cases for AMI and then expand the baseline list to encompass all of Smart Grid. |
| Other security conformity groups have and are being established. Many of these groups are not aware or working with each other to not re-invent the wheel for each domain. | CY3. Ensure that the security conformity group has participation from and in various industry groups such as NIST, FERC, NERC, NEMA, and NAESB. |
| Baseline set of security test cases have not been developed or identified. | CY4. Develop test cases and best practices for cyber security testing. |
| Tools sets, equipment, and methodologies to perform cyber security tests within AMI. | CY5. Based on the information from the NIST SGIP Conformity and the OpenSG SG Conformity group, adapt or modify the tools sets, equipment, and methodologies to be used in AMI. |
| Tools sets, equipment, and methodologies to perform cyber security tests within Smart Grid. | CY6. Based on the information from the NIST SGIP Conformity and the OpenSG SG Conformity groups, adapt or modify the tools sets, equipment, and methodologies to be used in Smart Grid. |
| Utilities do not have a baseline of environment and testing considerations for developing a security test environment. | CY7. Provide a list of environmental and technical considerations when an entity is developing their own internal cyber security testing processes. |
| Many utilities do not have a list of questions or scopes of work when dealing with security testing third parties. | CY8. Develop a basic list of questions for suppliers when outsourcing cyber security testing – technical, procedural, communication, reporting, and status. |

### Activity CY0 – Establish the SG Security Conformity Task Force Membership.

Task: Establish logistical items for Task Force.

Assumptions:

- None.

| Key Tasks | Start Date | Complete Date |
| --- | --- | --- |
| Send invitations to OpenSG for participation |  |  |
| Establish meeting dates and times (teleconference and face-to-face) |  |  |
| Setup ListServ |  |  |
| Hold Kick-off meeting |  |  |

### Activity CY1 – Document high-level conformity requirements for all Smart Grid applications.

Task: Documenting a standard list of high-level conformity requirements for all testing.

Assumptions:

- We will not re-invent the week for any high-level conformity requirements.

| Key Tasks | Start Date | Complete Date |
| --- | --- | --- |
| Documenting any baseline references |  |  |
| Documenting baseline high-level requirements |  |  |
| Documenting base Smart Grid applications |  |  |

### Activity CY2 – Review existing use cases and create a baseline of security use cases for Smart Grid and then expand the baseline list to encompass all of Smart Grid.

Task:  Review existing use case resources to see what will fit for security testing within AMI.

Assumptions:

- At least one member of the cyber security subgroup will be a participant in the following groups: NIST, FERC, NEMA, NAESB, NERC.

- The cyber security subgroup will not develop anything from scratch and will use currently developed use cases before expanding

| Key Tasks | Start Date | Complete Date |
| --- | --- | --- |
| Document current locations / resources of use cases. | 01/01/2010 | 01/15/2010 |
| Reviewing existing sources for AMI use cases. | 01/15/2010 | 02/15/2010 |
| Documenting any gaps | 01/15/2009 | 02/15/2009 |
| Develop additional use cases | 02/15/2009 | 04/01/2010 |

### Activity CY3 – Ensure that the security conformity group has participation from and in various industry groups such as NIST, FERC, NERC, NEMA, and NAESB.

Task:  Review the roster of SG Security Conformity subgroup members and document which industry groups are currently attended by members.

Assumptions:

- None.

| Key Tasks | Start Date | Complete Date |
| --- | --- | --- |
| Requests information from cyber security group participants | 01/01/2010 | 01/15/2010 |
| Create a master list of industry groups to be involved with | 01/01/2010 | 01/15/2010 |
| Create a matrix and document gaps of industry involvement | 01/15/2009 | 02/15/2009 |

### Activity CY4 – Develop test cases and best practices for cyber security testing.

Task:  Using the list of use cases develop test bases and list best practice for testing cyber security.

Assumptions:

- Uses cases have been listed and partial development has been completed

- There is a standard format for developing test bases

| Key Tasks | Start Date | Complete Date |
| --- | --- | --- |

### Activity CY5 – Based on the information from the NIST SGIP Conformity and the OpenSG SG Conformity group, adapt or modify the tools sets, equipment, and methodologies to be used in AMI.

Task:  Develop tool sets, methodologies and standards for testing.

Assumptions:

- Uses cases have been developed and vetted

- Test bases have been developed and vetted

| Key Tasks | Start Date | Complete Date |
| --- | --- | --- |

### Activity CY6 – Based on the information from the NIST SGIP Conformity and the Open SG SG Conformity groups, adapt or modify the tools sets, equipment, and methodologies to be used in Smart Grid.

Task:  Develop tool sets, methodologies and standards for testing.

Assumptions:

- Uses cases have been developed and vetted

- Test bases have been developed and vetted

- Tool sets, methodologies and standards for testing AMI is almost complete.

| Key Tasks | Start Date | Complete Date |
| --- | --- | --- |

### Activity CY7 – Provide a list of environmental and technical considerations when an entity is developing their own internal cyber security testing processes.

Task:  Develop tool sets, methodologies and standards for environmental and technical considerations for utilities to develop their own test environments.

Assumptions:

- Uses cases have been developed and vetted

- Test bases have been developed and vetted

- Tool sets, methodologies and standards for testing AMI is almost complete.

- Tool sets, methodologies and standards for testing Smart Grid is almost complete.

| Key Tasks | Start Date | Complete Date |
| --- | --- | --- |

### Activity CY8 – Develop a basic list of questions for suppliers when outsourcing cyber security testing – technical, procedural, communication, reporting, and status.

Task:  Develop a standard for basic and advanced questions to ask suppliers when outsourcing cyber security testing.

Assumptions:

- None.

| Key Tasks | Start Date | Complete Date |
| --- | --- | --- |

## Planned Collaboration with Others

- NIST CSCTG.  Since NIST has been tasked to develop a set of Smart Grid cyber security standards, participation and sharing of information with the NERC effort will limit the amount of cyber security work that needs to be accomplished.

- SG Security and other task groups within the Open SG group.  UCAIug and the SG Security work group has much input into the NIST CSCTG subgroups.  By participating and soliciting participation of the SG Security group, the NERC task groups will have a previous of the information that NIST will be evaluating.

- NEMA.  NEMA is requiring some smart endpoint security requirements that may affect interoperability and reliability of the requirements within the bulk power space.

- NERC SGTF.  Within bulk power, NERC is attempting to setup similar objectives and goals.

## Key Reference Documents

- NISTIR 7628 (http://collaborate.nist.gov/twiki-sggrid/pub/SmartGrid/NISTIR7628Sep252009/NISTIR_7628_Draft1-final.pdf)

- Security Profile for AMI v0.46 (http://collaborate.nist.gov/twiki-sggrid/pub/SmartGrid/NISTIR7628Sep252009/AMI_Security_Profile-v0_46-20090918.pdf)

- CSCTG potential list of cyber security standards (http://collaborate.nist.gov/twiki-sggrid/bin/view/SmartGrid/CyberSecurityStandards)

# Comments

Side note: need to consider PCI DSS and DHS Procurement Language documents as look at CY6 and CY7.