Roadmap revision: June 30, 2009

Jan. 2009: Palo Alto, EPRI:

- AMI-ENT roadmap.

- AMI-ENT for managers (ppt),

- Show&Tell on what has been posted on SmartGridiPedia.

- Strategy for more utility involvement (Randy) – UNITE, EEI, etc.

April 14-16, 2009:   Miami, hosted by FPL

Make available the first official draft of:

- The Approach Document (AMI-ENT for Techies….),

- AMI-ENT SRS,

- Artifacts:  CMS (SCE) use cases (UML), Information Model for AMI-ENT (UML), AMI-ENT Service Inventory list, WSDLs/XSDs.

- Plan for AMI-ENT boot camp (workshop)

- Discuss strategy and identify potential interoperability testing candidates:

  - GE, SAP, GridNet, Telvent (M&M), OSISoft, Itron, eMeter, Aclara, Oracle etc.

  - Decision: Interoperability Team Leader: Randy

  - Action Item (utilities): Talk with your favorite vendors and ask them to participate in the April meeting and give serious consideration to defining/describing and participating in interoperability tests.  (vendors): participate and notify task force of their interest in participating.

- DR use cases could be available now.

- Identify which AMI-Ent document/artifacts are candidate for ratification process

July 14-16, 2009:  Columbus, hosted by AEP

- Based on voting rules of OpenSG, approve first draft document for AMI-Ent

- Governance process of SmartGridiPedia for collaboration and contribution

- SOA artifact management process and tools

- Consider NIST Roadmap impacts on AMI-Ent and OpenSG

- DR related services – create plan for development during DR breakout

- Review ADE requirements, determine needed actions.

Oct 20-22, 2009: Knoxville, hosted by Enernex

- Strategy and plan on interoperability testing (coordinated with WG14) - depends on OpenSG overall strategy/plans:

  - Use case and WSDL/XSD candidate

  - Do we need a run time environment (ESB) or simulated one?

  - Identify vendor/product to be included in the testing.

- Review SAE business processes for PHEV, determine needed actions.

- Strategy and concrete plan on collaboration with IEC WG14 and MultiSpeak – again in concert with OpenSG

- Version 1.1 planning (service definitions for demand response, SAE, ADE, etc.).

- Roadmap for 2010

Jan (TBD) 2010:  Juno Beach, hosted by FPL

- Interoperability testing for version 1.0

- Resolve issues raised from the interoperability testing, update all relevant documents and artifacts;

- Documents and artifacts for ratification voting.