- Attendance

If you are on the phone but not logged on to the webinar, please send an email to charlesr.smith@ge.com so your attendance can be recorded.

| Company | Name | 30-Mar | 13-Apr | 27-Apr | 8-Jun | 22-Jun |
| --- | --- | --- | --- | --- | --- | --- |
| 4home | Steve Hindman |  |  |  |  |  |
| Aclara | Luis Pizano |  |  |  |  |  |
| AEP | Barry Pierce |  |  |  |  |  |
| AEP | Jorge Melean |  |  |  |  |  |
| APS | Nilesh Kulkarni |  |  |  |  |  |
| Aridhio Technologies | Antonio Ranson |  |  |  |  | 1 |
| AT&T | Sam Sambasivan |  |  | 1 |  |  |
| BC Hydro | Nikin Popat |  |  |  | 1 | 1 |
| BGE | Kyle Carson |  |  |  |  |  |
| BGE | Jim Garrett |  |  |  |  |  |
| BSH | Larry Bell |  |  |  |  |  |
| BSH | Kirat Bakshi |  |  |  |  |  |
| CPUC | Wendy al-Mukdad |  |  |  |  | 1 |
| Capgemini | David Mulder |  |  |  |  |  |
| Carrier | Ray Archacki |  |  |  |  |  |
| CenterPoint / IBM | Andy Laskowski |  |  |  |  |  |
| CenterPoint | Jim Sheppard |  |  |  |  |  |
| Cisco | Chuck Duffy |  |  |  |  |  |
| Coincident, Inc | Jason Hanna |  | 1 |  |  | 1 |
| Comverge, Inc. | Brian Wright |  |  |  |  |  |
| Comverge, Inc. | Howard NG |  |  |  |  |  |
| Consumers Energy | Brad Singletary |  |  |  |  |  |
| Certicom Corp | Matthew Campagna |  |  |  |  |  |
| DotUI | Ishak Kang |  |  |  |  |  |
| DotUI | Ken Fromm |  |  |  |  |  |
| DotUI | Christopher Sater |  |  |  |  |  |
| Duke | Gary Stuebing |  |  |  |  |  |
| Deloitte Consulting | Michael Northern |  |  |  |  |  |
| Drummond Group | Timothy Bennett |  |  |  |  |  |
| DTE Energy | Kostas Tolios |  |  |  |  |  |
| DTE Energy | Joshua Hoepner |  |  | 1 |  |  |
| Eaton | Brandon Rogers |  |  |  |  |  |
| EcoLogic | Chris Kardos |  |  |  |  |  |
| Emerson White Rogers | David Drew |  |  |  |  |  |
| emeter | Chris King |  |  |  |  |  |
| Enernex | Bruce Muschlitz |  |  |  | 1 |  |
| EnerNex | Erich Gunther |  |  |  |  |  |
| EnerNex | Bradley Singletary |  |  |  |  |  |
| EnerNex | Ben Rankin |  |  |  |  | 1 |
| EPRI | Brian Seal |  |  |  |  |  |
| EPRI | Chuck Thomas |  |  |  |  |  |
| FPL | George Cosio |  |  |  |  |  |
| FPL | William King |  |  |  |  |  |
| GE | Charles Smith | 1 | 1 |  | 1 | 1 |
| GE | Nate Littrell |  |  |  |  |  |
| GE | Robby Simpson |  |  |  |  |  |
| Georgia Power Company | Larry Barto |  |  |  |  |  |
| google | Charles Spirakis |  |  |  |  |  |
| Granitekey | Mark Schaeffer |  |  |  |  | 1 |
| Gridata Inc | Michael Leppitsch | 1 | 1 | 1 |  |  |
| Gridata Inc | Devon Walton |  |  |  |  | 1 |
| heyCoop, LLC | Mike Coop | 1 |  |  | 1 |  |
| Home Automation, Inc | Ron Gumina |  |  |  |  |  |
| Honeywell | Clay Amb |  |  |  |  |  |
| Hypertek Inc | Ronald Pasquarelli |  |  |  | 1 |  |
| IBM | Javier Torres |  |  |  |  |  |
| IBM | Tim Deloach |  |  |  |  |  |
| IBM | Brian MacDonald |  | 1 |  |  |  |
| I’m in Control | Kirk Oatman | 1 | 1 | 1 | 1 | 1 |
| Invaluable Technologies | Harpreet Kachroo |  |  |  |  |  |
| Itron | Ken Holbrook |  |  |  |  | 1 |
| Itron | Steve Johnson |  |  |  |  |  |
| Kaapco / ASR Systems | Anuj Puri |  |  |  |  |  |
| KCP&L | Ed Hedges |  |  |  |  |  |
| Konnected Universe LLC | Afshin Amini |  |  |  |  |  |
| LG Electronics U.S.A. Inc. | Christopher Johnson |  |  |  |  |  |
| LG Electronics U.S.A. Inc. | Koonseok Lee |  |  |  |  |  |
| LonMark International | Jeremy J. Roberts |  |  |  |  |  |
| MicroSoft | MJ Miller |  |  |  |  |  |
| MicroSoft | Chad Maglaque | 1 |  |  |  |  |
| MultiSpeak | Gary McNaughton |  |  |  |  |  |
| Oncor | Brad Johnson |  |  |  |  |  |
| Oncor | Larry Kohrmann |  | 1 |  | 1 |  |
| Oncor | Tom Anthony |  |  |  | 1 | 1 |
| Panasonic | Chenyi Chiu |  |  |  |  |  |
| Panasonic | Todd Rytting |  |  |  |  |  |
| Pentair Water Pool & Spa | Brian Boothe |  |  |  |  |  |
| People Power | Yvan Castilloux | 1 | 1 | 1 |  |  |
| People Power | John Teeter |  | 1 | 1 |  |  |
| PG&E | Phil Beecher |  |  |  |  |  |
| PG&E | Zahra Makoui | 1 |  |  |  | 1 |
| PG&E | Robert Cragie |  |  |  |  | 1 |
| Portland General Electric | Conrad Eustis |  |  |  |  |  |
| Progress Energy | Bill Godwin |  |  |  |  |  |
| Proto6 | Geoff Mulligan |  |  |  |  |  |
| Reliant | Mary Zientara | 1 | 1 | 1 | 1 | 1 |
| Reliant | Brent Hodges |  |  |  |  |  |
| Reliant | Mark Smith |  |  |  |  |  |
| RIM | David Jackson |  |  |  |  |  |
| SCE | Steve Van Ausdall |  |  |  |  |  |
| SCE | Ivan O'Neill |  |  |  |  |  |
| Schneider Electric | Mike Matthews |  |  |  |  |  |
| Schneider Electric | Gary Kuzkin |  |  |  |  |  |
| SDG&E | JC Martin |  | 1 |  |  |  |
| Sensus | David Willcox |  |  |  |  |  |
| Sensus | Richard Pate |  |  |  |  |  |
| Sensus | Tom Pautz |  |  |  |  |  |
| Sensus | David Ress |  |  |  |  | 1 |
| SG Insights | Joe Ballif |  |  |  |  |  |
| Silver Springs | Tom Herbst |  |  |  |  |  |
| SouthWest Research | John Wood |  |  |  |  |  |
| Subzero | Steven Nackers |  |  |  |  |  |
| SunSpec Alliance | John Nunneley |  |  |  |  | 1 |
| Tendril | Mike Peacock |  |  |  |  |  |
| Tendril | David Mollerstuen |  |  |  |  |  |
| Trilliant | Vincent Bemmel |  |  |  |  | 1 |
| Trilliant | Nathan Ota |  | 1 |  | 1 | 1 |
| UISOL | Jens Winkel |  |  |  |  |  |
| U-SNAP Alliance | Barry Haaser |  |  |  |  |  |
| Visible Energy | Marco Graziano |  |  |  |  |  |
| Xtensible.net | Wayne Dennison |  |  |  |  |  |
| Zigbee | Tobin Richardson |  |  |  |  |  |
|  | Carl Besaw |  |  |  |  |  |
|  | Mike Howard |  |  |  |  |  |
| Total |  | 8 | 11 | 7 | 10 | 18 |

2.	Next steps - timeline

| Date | Activity |
| --- | --- |
| June 22 (11-noon) | OpenHAN 2.0 meeting |
| June 22 (1-3 pm) | Joint meeting with SG Security to review the HAN security requirements |
| June 21 – July 14 | Review and incorporate v1.95 comments. Register for the following meetings: June 24 (Thurs) 10 am to noon Central June 30 (Wed) 10 pm to noon Central July 1 (Thurs) 10 am to noon Central July 7 (Wed) 10 am to noon Central July 8 (Thurs) 10 am to noon Central July 9 (Fri) 10 am to noon Central July 12 (Mon) 10 am to noon Central |
| July 15 | v1.98 available for final review |
| July 19-22 | OpenSG F2F in Detroit Review OpenHAN SRS v1.98 and resolve any remaining issues |
| July 30 | Final comments due |
| August | Review and incorporate comments Prepare v2.0 final document OpenSG vote on OpenHAN SRS v2.0 |

3.	Action Items

| # | Date | Action Item | Assigned to | Status |
| --- | --- | --- | --- | --- |
| AI-35 | 6-18-10 | Review OpenHAN SRS v1.95 OpenHAN SRS v1.95-clean and provide comments to mzientara@reliant.com using the V1.95 Comment form. | All | Received 549 comments from 13 parties: Oncor, GE, Ford, Reliant Energy, CenterPoint, PG&E, BC Hydro, SilverSprings Network, SAE, Bosch & Siemens Home Appliance Corporation, I’m In Control, Trilliant, & Coincident, |
| AI-36 | June | Joint meeting with SG Security Review OpenHAN security requirements Review mapping of NISTIR 7628 security requirements to OpenHAN requirements Complete security risk assessment |  | Met on June 11 and 18; Broke up into 4 teams to map the Security Requirements to logical devices and to identify gaps in OpenHAN security requirements. Each teams completed their work and in the June 18th meeting reviewed the mapping work done for the Security.Access requirements. In the June 22nd meeting, the team will finish reviewing the Integrity and Accountability requirements mapping and review the new security requirements identified. |
| AI-37 |  | Review OpenHAN SRS for use of the term “secure”, “security” and determine if there is a need for a new term called “Secure Communication” |  |  |
| AI-38 |  | Determine consistent use of HAN device vs application; Consumer vs customer; user vs consumer or authorized user or authorized parties or principal |  |  |
| AI-39 |  | Review PAP 7 use cases related to Energy Storage and DER and identify any gaps in the OpenHAN requirements | Tom Herbst, Jason Hanna, Mary Zientara | Target completion by the OpenSG F2F meeting, July 19 |
| AI-40 | June 22 | Modify Section 2.2.9 Architectural Scenarios (diagrams) | Larry Kohrmann & Mary Zientara | Review in June 22 meeting |
| AI-41 | July 6 | Modify the architectural diagram in section 2.2.1 | Wendy al-Mukdad Nate Ota Kirk Oatman | Review in July 6th meeting |

4.  Review the diagrams in Section 2.2.9 Architectural Scenarios

5.   Next meetings

- 2.0 Webinar:		July 6

- Joint with SG Security:	June 22 (1-3 pm Central)

- Document Editing meetings:

June 24 (Thurs)	10 am to noon Central

June 30 (Wed)		10 pm to noon Central

July 1 (Thurs)		10 am to noon Central

July 7 (Wed)		10 am to noon Central

July 8 (Thurs)		10 am to noon Central

July 9 (Fri)		10 am to noon Central

July 12 (Mon)		10 am to noon Central

- OpenSG F2F registration is open on the OpenSG sharepoint under upcoming meetings:

  - Date:	July 19 – 22, 2010

  - Cost:	OpenSGug Member through June 30: $300

starting July 1 through onsite: $350

Non-Member through June 30: $350

starting July 1 through onsite:  $400

  - Venue:         	The Westin Book Cadillac Hotel

  - Location:       1114 Washington Boulevard, Detroit, Michigan

  - Airport:     	Detroit Metropolitan Wayne County Airport (DTW)

- Adjourn at noon Central