### OpenHAN meeting – 4th Meeting

San Diego, CA

9am PDT

June 15th, 2007

Agenda:

- Introductions

- TF operating rules

- Scope and deliverables of the TF

- Base Assumptions Review

- Presentation by the CA IOU HAN working group

- HAN Use Case Review and discussion

- HAN Requirements Review – form and depth discussion

- Any Other Business – OpenPCT TF formation

- Adjourn

### Introductions

- Consumers’ Energy

- LJC

- Golden Power

- GridNet

- Itron

- ZB Alliance

- Tendril

- PG&E

- Ember

- Silver Spring

- Intel

- Texas Instruments

- Comverge

- SDG&E

- RCS

- Cap Gemini

- Centerpoint

- Portland General Elec

- Echelon

- Control4

- Xcel Energy

- Corporate Systems

- Proto6

- Current Group

- Trilliant

- EMeter

- DCSI

- We Energies

- Tantalus

- Eustus

- Sensus

- AEP

- L’Monte

- Research Products Corp

### TF operating rules

Governing rules of UCA governing rules – utility driven activity, utility members in good standing eligible to vote.  Any issue can be put on the table by a utility; majority rules.  Any member may contribute/comment.

### Scope and deliverables of the TF

Develop requirements for utility applications that utilize a Home Area Networking interface, implemented in utility equipment.  Purposefully narrowing the scope to get it accomplished.  Technology and platform independent.  Well-defined interfaces but NOT implementation technologies.  High-level architecture, capable of being implemented in a wide variety of embodiments and manners.  No regulatory requirements – no code language, just utility requirements driven issue. Non-prescriptive – utilities don’t have to implement HAN.  Rather, the requirements are for instances when there is a Home Area Network and if you have one, these are the recommended requirements.

Deliverables are two categories – 1) Use cases and 2) Common Requirements Document.

Use case is a tool to generate and validate requirements. Ray Bell representing OpenAMI has an active program going right now to flesh out the use cases and they are moving forward with that, our task force will help them accelerate the HAN-portion of that initiative and at the end of the day, OpenAMI is the owner and maintainer of the use cases.  Using the UtilityAMI organization to capture requirements, operational scenarios, and OpenAMI that has broad representation and equal representation, they have ability to debate and raise issue(s) to work out details of the situation.

Common Requirements Doc are to give vendors guidance and for other organizations to develop the details.

### Presentation by the CA IOU HAN working group

Scope and vision for utility implemented HAN’s.  Task Force receives a contribution, in the form of a Powerpoint Presentation, from the 3 CA IOU joint task force to provide some input on HANs.  (See Sharepoint for “HAN Vision Statement” document.)

Motion is made and passed to accept as work-doctrine the “HAN Vision Statement” document.  Motion is approved.

### HAN Use Case Review and discussion

Erich: Introduces the work we’ve done to date on use cases and input received from SDG&E and SCE OpenAMI use cases with new HAN-related issues in more detail.  Use cases – C1, C4, D1, I1, I3.

Tim Enwall: describes what was done/posted.  (See Sharepoint site for documents posted prior to June 15th meeting for review.)

Discussion of the Use Cases ensued with substantial initial focus on the actor(s).

- Action: “Utility AMI Gateway” is the name of the actor.  NOT “meter” – at least for HAN use cases.

- Action: Actor is “HAN Device” – and scenario step will guide whether it’s a “Control”, “Public” or “Private” transaction and, as such, is included in the requirement definition.

- Action: Add Use Case D3 as a Use Case that needs HAN additions/review.

### New business – OpenPCT TF formation

See PPT on Sharepoint site for the new OpenPCT – suggested that we do RDS and another profile that is likely to be implemented.  ZigBee as the second example.  The concept is that the whole idea is that the MF community leads this charge – the whole idea is to get the CEC away from specifying this stuff.  Based on the requirements, and based on the reference design of Title 24.  We’re charged with a scope for this – it’s a heads-up.

ZigBee Profile will be done with the ZigBee Alliance

- Action: Erich Gunther to coordinate with ZigBee Alliance as to how UCA members collaborate with ZigBee members on PCT Profile.

### Wrap Up

CA IOUs are committed to getting some of this done. Call for volunteers to review, revise Use Cases.

- Action: Erich Gunther to send an email to each of the utilities to ask for their specific assistance on particular Use Cases.

Tim Enwall volunteers to edit docs and handle document logistics. Ray Bell indicates that original documents are available from UtilityAMI and volunteers to coordinate on originals.

- Action: Tim Enwall to fix the actors per today’s discussion and get HAN “extensions” into source AMI Use Case documents.

Discussion of timeline.  8 weeks for delivery of completed Use Cases was agreed upon.

- Action: Erich Gunther to coordinate teleconference every two weeks and will set dates.  Some may become in-person meetings.

### Meeting Adjourns